**Points which we need clarity:**

1. #Book an Appointment on Landing Page is Missing

Suggestion: Ensure that the "Book an Appointment" button or link is added to the landing page.

Check the existing flow and make sure the new user is added automatically during the consultation.  
**\*Doubt**: Need clarity on this flow

2. #Video Consult on Landing Page is Not Completed

Suggestion: Complete the implementation of the video consultation feature. Ensure that the user can schedule, start, and join video consultations directly from the landing page.  
**Remarks**: Yes, we are trying to implement this thing and we will ensure to release in next phase but till we have implemented multi-peer connection with more than 2 users, we face some issue while anyone of the user dis-connected from the call and also we would like to have a sync up meeting with Matin Sir for implementing this application flow in his existing PHP code

3. #Navigation Through Pages is Taking Very Long Time

Suggestion: Find out the root cause of the issue and let us know the reason

**Reason**: We are working on it and will be resolve in the next phase

4. #Translation is Not Reflecting Immediately

Suggestion:Please find the root cause and let us know

**Remarks**: Resolve in the next phase

5. #Footer Links are not Redirecting to any Pages

**Remarks**: Working on it

6. #There is No Scroll Bar Implemented

Suggestion: Ensure that the CSS for the website allows for scrollbars when content overflows.

**Remarks**: Working on it

7. #OTP Page is Not Implemented Properly

**\*Doubt**: We need full clarity on this

8. Resend OTP Not Working-

**Remarks**: Implemented will be release in next phase

9. -Mobile Number Not Shown on the Page-

**\*Doubt**: Need clarity on this flow

10. #View More Consultation is Pending –

**Remarks**: Already in progress will deliver in next phase

11. #Complete the self-management features as per the requirements.

**Remarks**: Team is working on it

12. #Add Lab Report is Having Issues

**Remarks**: Will resolve

13. #Support Ticket is Pending

**\*Doubt**: Need clarity on this flow

14. #Doctor View Profile is Not Implemented

**Remarks**: Working on it

15. #Web Notification and Other Icons are Not Implemented

**Remarks**: Working on it

**01-07-24**  
1. # Login page in Doctor module  
 Forgot password section

**Doubt**: Need proper clarity on this

2. # Dashboard > Open/View consultation page in Doctor module  
 **Doubt**: when clicking on edit medical report and view medical reports we are navigating into which page

3. # Dashboard > Open/View consultation page in Doctor module  
 > Video button : Past medical reports

**Doubt**: need proper clarification on this from which database we can get those values and what about the doctor who missed the consultation ?

4. # Dashboard > Open/View consultation page in Doctor module  
 **Doubt**: medical report : need proper clarification on this  
  
  
We request you to provide design document for the above mentioned Doubt section.